## Slide 1: LWPsix

## Slide 2: Project Description
Inspired by LWP for Perl 5…
High-level implementation of HTTP
Common web use cases simply and straightforwardly
Subclassers provide complex behavior

## Slide 3: Core Features
GET requests
Support for HTTP/1.0
Support for HTTPS and HTTP proxies
Cookie handling
Basic and Digest authentication

## Slide 4: Project Design

## Slide 5: Division of Labor
Basic overall library organization & HTTP
  Richard
Headers
  Dom
HTTPS/SSL
  Mel

## Slide 6: Timeline
22-Mar : Unit Tests for modules
  Assume full functionality of (& mock out) dependencies
2-Apr : Complete Perl 6 handbook, examples
6-Apr : Demo specs sent to JJ for approval
13-Apr : Complete individual modules
20-Apr : Complete integration
26-Apr : Complete demo
7-8 May : Demo day
9 May : Final demo